## Slide 1: Work process
ERASMUS Robot`r us, Norway

## Slide 2: Starting point

## Slide 3: Work phases
Coding
Mechanical Design
Assembly and testing

## Slide 4: Timeline
Oct 2020Pre planning
6 nov 2020 Coding start
18 dec 2020 Coding end
6 jan 2021 Mechanical design
20 jan 2021 Assembly and testing
29 jan 2021 final testing

## Slide 5: 1) PROJECT CODING
Basic training
Learning Arduino IDE
Coding and testing for simple functionalities
Fixing steering by trial and error.

## Slide 6: 2) Project Mechanical design
Form and function
Structural strength, time to print
Ramp and sidewalls
Brush and motor
Box for electronics, spoiler
Camera mount

## Slide 7: 3) Assembly and testing
Assemble and test belt drive
Assemble pickup brush
Fix all cables
Final testing